Release Task Brief: Update 1.0 (Irrikart)

- Project: Irrikart Mobile App Android & iOS & Web Platform

- Sprint / Milestone: Update 1.0

- Priority: High

- Type: Bug Fixes, UI/UX Rebranding & Feature Enhancements

1. Branding & Assets Update

- 1.1 App Icon Update: Replace the current application launcher icon with the official Irrikart logo across all supported resolutions (Android & iOS).

- 1.2 Splash / Loading Screen Rebranding:

  - Remove the legacy logo/text ("my irigacio world").

  - Update the opening splash screen to display Irrikart branding exclusively.

2. Onboarding & Authentication Flow

- 2.1 Onboarding Walkthrough Screens (Slide Content):

  - Review the 5 introductory slides shown on initial launch.

  - Update Slide 1 (currently: "find the right tool for the job") with agriculture/irrigation-focused copy and visuals aligned with Irrikart’s category (e.g., "Find the Right Irrigation & Farming Solutions").

- 2.2 Persistent Session / Auto-Login Bug Fix:

  - Issue: App repeatedly prompts users for email and password on every launch.

  - Requirement: Implement secure persistent authentication (refresh tokens / session persistence / biometric or remember-me handling) so users stay logged in until an explicit logout occurs.

3. Homepage & Banner Enhancements

- 3.1 Top Carousel Capacity Expansion:

  - Increase homepage top banner carousel capacity from 3 to 5 banners.

  - Ensure auto-scroll and manual swipe behave smoothly across all 5 slides.

- 3.2 Asset Dimension Specification Request (Action Required from Dev):

  - Developer to confirm the exact pixel dimensions (Width × Height), aspect ratio, and recommended file formats/size limits (e.g., WebP/JPEG, under 250 KB) for the homepage carousel banners so category-wise creative assets can be provided.

4. Product Detail Page (PDP) Media Upgrades

- 4.1 Extended Media Gallery:

  - Expand the product gallery from a single static image to support multi-media galleries:

    - Up to 5 high-resolution multi-angle photos.

    - 2 real-life / in-use application images.

- 4.2 YouTube Video Integration:

  - Add support for embedding/linking product demo videos via YouTube URL on the PDP media viewer.

5. Product Variants, Bulk Buying & Communication

- 5.1 Product Variant & Purchase Options (e.g., Sprinklers / Winkler listings):

  - Implement configuration selectors for:

    - Size (e.g., nozzle size, pipe diameter).

    - Pack Quantity (e.g., single piece, pack of 5/10).

    - Bulk / Wholesale Order Option (custom quantity / dealer inquiry trigger).

- 5.2 Floating WhatsApp Support Widget:

  - Add a persistent, hovering WhatsApp button/icon across the entire application (Homepage, Product Listings, PDP, etc.).

  - Ensure the click action deep-links directly into WhatsApp with a pre-filled message/inquiry template for retail customers and dealers.